VOID WARS: OBLIVION

10 Hard Steps to Playable

Forge Log • March 26, 2026 • Live Site Audit + Upgrade Plan

void-wars-game.vercel.app

# LIVE SITE AUDIT

Tested live on March 26, 2026 by browsing every route through the actual deployed game. Login, homepage, Status, Inventory, Missions, Black Market, Career, Arena, Factions, and Settings all loaded successfully.

What works well

- Login flow functional with saved credentials and Enter the Wasteland button

- Homepage command deck: deployment panel, path selector (Bio SELECTED), resource strip with live data, left nav, bottom nav all present

- Status screen: character IRON, Elite Rank 8, Bio path, system states, survival state with recovery prompts, loadout slot structure

- Inventory: live data, item cards with rarity tags (Mirefang Sidearm, Carapace Weave), capacity tracking, resource counts, utility items

- Missions: functional queue system with timers (10s/15s), reward previews, path-locked missions, Progress Snapshot panel

- Black Market hub: all districts visible (Biotech Labs, Ember Vault, War Exchange, Arena, Mecha Foundry, Crafting District, Teleport Gate)

- Career: Mastery Tree with Sevenfold Depth, Hour 20–40 milestone spine, tri-rail Bio/Mecha/Pure progression

- Arena: Ranked and Practice modes with condition gating (locked at 0%), SR 1180 shell

What is broken or missing

- Session drops on hard navigation — cookie never written, middleware redirects to /login

- Condition stuck at 0/100 everywhere — Arena locked, no functional recovery despite buttons existing

- Inventory capacity 426/120 with no enforcement, no penalty, no overflow warning

- Moss Rations at 0 — Craft and Emergency buttons present but not wired to any logic

- Resource strip overlaps BIO PATH ENGAGED text on homepage center

- Left nav clips MARKET at bottom of viewport

- All 5 loadout slots empty with no equip flow connecting inventory items to slots

- New Game button leads nowhere — no onboarding, no name entry, no Puppy state creation

- Mission Queue button exists but no timer runs, no rewards distribute, no result screen

- Black Market districts clickable but no buy/sell transactions wired

- No hunt/combat encounter screen — the entire combat visual payoff is missing

The game is architecturally solid and visually impressive. Fix the broken before building new. — Session Rule

# 10 STEPS OVERVIEW

| # | Step | Priority | Estimate | Gate |
| --- | --- | --- | --- | --- |
| 1 | Fix session auth persistence | BLOCKER | 30 min | Hard nav keeps session |
| 2 | Fix condition recovery loop | BLOCKER | 1 session | Player can exit 0% state |
| 3 | Fix homepage layout | HIGH | fast | Command deck matches spec |
| 4 | Wire inventory capacity | HIGH | 1 session | Overflow has consequences |
| 5 | Wire loadout equip flow | HIGH | 1 session | Gear goes from bag to body |
| 6 | Wire Black Market buy/sell | MEDIUM | 1–2 sessions | Economy is real |
| 7 | Wire mission execution + rewards | MEDIUM | 1–2 sessions | Missions complete and pay |
| 8 | Build New Game onboarding | MEDIUM | 2 sessions | Puppies can start |
| 9 | Wire crafting recipes | MEDIUM | 1–2 sessions | Moss Ration craftable |
| 10 | Build hunt encounter + result | MEDIUM | 2–3 sessions | Combat loop has payoff |

Steps 1–2 are blockers. Steps 3–5 are high priority. Steps 6–10 build the playable loop. After Step 10, a new player can: create a character, hunt creatures, see loot, craft gear, equip loadout, buy from the Market, run missions, and recover condition. That is a testable game.

STEP 1

Fix session auth persistence  —  1 file • 30 min

Login works but hard navigation (bookmark, refresh, direct URL) drops session. Confirmed live: the app redirects to /login on any server-rendered route because middleware checks a cookie that was never written. This blocks all testing.

Files to touch

| File | Change |
| --- | --- |
| features/auth/authClient.ts | On login: dual-write token to localStorage AND document.cookie (void-wars-session, path=/, sameSite=lax, max-age=86400). On logout: clear both. Delete stale void-wars-oblivion-game-state key on every login. |
| middleware.ts | Parse void-wars-session cookie from request.headers. If valid token found, allow route. If missing, redirect to /login. |

Validation test

Log in → bookmark /career → close tab → reopen bookmark → must land on Career, not Login. Repeat for /status, /bazaar, /inventory.

Cursor prompt

Fix session persistence. In features/auth/authClient.ts: after writing token to localStorage on login, also set document.cookie = `void-wars-session=${token}; path=/; sameSite=lax; max-age=86400`. In middleware.ts: read void-wars-session cookie from request headers, validate it, allow route if valid, redirect to /login if missing. On logout clear both localStorage and cookie. Delete stale key void-wars-oblivion-game-state on login. Test: bookmark /career, reopen — should land on Career not Login.

STEP 2

Fix condition recovery loop  —  3 files • 1 session

Condition is stuck at 0% across every screen. Arena is locked (requires 40%). Moss Rations show 0. The Craft Moss Ration and Emergency Ration buttons exist on Status but are not wired to any logic. The player is in a dead-end state with no functional way out.

Files to touch

| File | Change |
| --- | --- |
| features/resources/resourceActions.ts | Create craftMossRation(): costs 50 credits + 10 Bio Samples, produces 1 Moss Ration. Create useEmergencyRation(): costs 100 credits, restores 25% condition directly. |
| features/player/playerState.ts | Add consumeMossRation(): restores 25% hunger and 5% condition. Wire to resource deduction. Update condition on state change. |
| components/status/StatusHeroCard.tsx | Wire Craft Moss Ration button to craftMossRation(). Wire Emergency Ration button to useEmergencyRation(). Show success/failure feedback. Disable buttons when insufficient resources. |

Validation test

Click Emergency Ration with 2432 credits → condition should jump from 0% to 25%. Arena access should unlock at 40%+. Craft Moss Ration should appear in inventory.

Cursor prompt

Wire condition recovery. Create features/resources/resourceActions.ts with craftMossRation() (costs 50 credits + 10 bioSamples, adds 1 mossRation) and useEmergencyRation() (costs 100 credits, adds 25 condition). In features/player/playerState.ts add consumeMossRation() that restores 25 hunger and 5 condition. In StatusHeroCard.tsx wire the existing Craft Moss Ration button to craftMossRation and Emergency Ration to useEmergencyRation. Disable buttons when resources insufficient. Show toast on success/failure.

STEP 3

Fix homepage layout and resource strip  —  2 files • fast

Resource strip (Credits, Iron Ore, Scrap Alloy, etc.) floats over the center cinematic field and obscures the BIO PATH ENGAGED text. MARKET clips at the bottom of the left nav. The homepage is the style law for the rest of the game — these layout breaks undermine everything.

Files to touch

| File | Change |
| --- | --- |
| app/home/page.tsx | Move HomeResourceStrip from the floating top overlay to a fixed bottom position (bottom-4 or above BottomNav). Adjust z-index so center content is never obscured. |
| components/layout/LeftCommandMenu.tsx | Fix overflow clipping: add overflow-y-auto to menu container, or reduce item padding so MARKET fits within viewport. |

Validation test

Homepage loads with world art fully visible in center. BIO PATH ENGAGED text readable. All left nav items visible including MARKET. Resource strip sits at bottom, not overlapping center.

Cursor prompt

Fix homepage layout. In app/home/page.tsx: move HomeResourceStrip from the top fixed overlay to bottom position (fixed inset-x-0 bottom-16 z-30, above BottomNav). Ensure z-index does not overlap center cinematic content or BIO PATH ENGAGED text. In components/layout/LeftCommandMenu.tsx: add overflow-y-auto to the nav container so MARKET item is not clipped at the bottom. Test: all nav items visible, world art unobstructed, resource strip at bottom.

STEP 4

Wire inventory capacity enforcement  —  2 files • 1 session

Inventory shows 426/120 capacity — massively overloaded with zero consequence. Players can accumulate infinite materials. The capacity bar is green and full but the number is red. There is no sell, discard, or overflow penalty system.

Files to touch

| File | Change |
| --- | --- |
| features/resources/inventoryLogic.ts | Create: checkCapacity() returns current load vs max. enforceCapacity() blocks new pickups when over cap. getOverflowPenalty() returns movement/mission penalties when overloaded. |
| components/inventory/StorageOverview.tsx | Show warning state when capacity > 100%. Add Sell Surplus button linking to Market. Add Discard option for common materials. Show penalty text when overloaded. |

Validation test

With 426/120 capacity, a red OVERLOADED warning should appear. Attempting to queue a mission should show a penalty warning. Sell/Discard buttons should reduce material counts.

Cursor prompt

Wire inventory capacity enforcement. Create features/resources/inventoryLogic.ts with checkCapacity() and enforceCapacity() that blocks new pickups when over max, and getOverflowPenalty() returning movement/mission speed penalties. In StorageOverview.tsx: when capacity > max, show red OVERLOADED banner with penalty description. Add Sell Surplus button (links to /bazaar War Exchange) and Discard button for common materials. Discard removes items and updates capacity bar.

STEP 5

Wire loadout equip flow  —  3 files • 1 session

Status screen shows 5 empty loadout slots (Weapon, Armor, Core, Rune Set, Profession Bind). Inventory has actual items (Mirefang Sidearm, Carapace Weave). But there is no way to equip items from inventory into loadout slots. The connection between owning gear and using gear does not exist.

Files to touch

| File | Change |
| --- | --- |
| features/player/loadoutState.ts | Create loadout state: slots object with weapon/armor/core/runeSet/professionBind. equipItem(slot, itemId) moves item from inventory to slot. unequipItem(slot) returns item to inventory. |
| app/loadout/page.tsx | Build the loadout screen: show 5 slot cards. Each empty slot shows a prompt to equip. Each filled slot shows the item with an Unequip button. Equip button opens a filtered inventory picker. |
| components/shared/ItemPicker.tsx | Modal component: filters inventory by slot type (weapons for weapon slot, armor for armor slot). Shows item cards with stats. Click to equip. |

Validation test

Open loadout → click Weapon Slot → see Mirefang Sidearm in picker → click to equip → slot shows weapon. Unequip returns it to inventory.

Cursor prompt

Build loadout equip flow. Create features/player/loadoutState.ts with slots: {weapon, armor, core, runeSet, professionBind}. equipItem(slot, itemId) removes from inventory, places in slot. unequipItem(slot) returns to inventory. In app/loadout/page.tsx: render 5 slot cards from loadoutState. Empty slots show equip prompt. Filled slots show item name + rarity + Unequip button. Equip opens ItemPicker modal. Create components/shared/ItemPicker.tsx: modal that filters inventory by compatible slot type, shows matching items as clickable cards.

STEP 6

Wire Black Market buy/sell transactions  —  3 files • 1–2 sessions

The Black Market hub is visually complete with all districts. War Exchange shows 'M3 Commodity Desk' label. But clicking any district leads to placeholder content. There are no actual buy/sell transactions. The economy exists in design but not in code.

Files to touch

| File | Change |
| --- | --- |
| features/market/marketData.ts | Define market listings: 8–12 items with name, price, rarity, category, stock. Include weapons, armor, consumables, and crafting materials. Prices in credits. |
| features/market/marketActions.ts | buyItem(listingId): deducts credits, adds item to inventory, updates stock. sellItem(inventoryItemId): adds credits (minus 10% tax), removes from inventory. Both check capacity/funds. |
| app/bazaar/war-exchange/page.tsx | Build the War Exchange screen: listing grid with item cards showing name, price, rarity, stock. Buy button per item. Sell tab showing player inventory with sell prices (90% of base). Transaction confirmation modal. |

Validation test

Open War Exchange → see 8+ items for sale → buy a Field Med Patch for 80 credits → credits decrease, item appears in inventory. Sell Iron Ore → credits increase, ore count drops.

Cursor prompt

Wire Black Market transactions. Create features/market/marketData.ts with 10 market listings (weapons, armor, consumables, materials) each with name, basePrice, rarity, category, stock. Create features/market/marketActions.ts with buyItem(id) that checks credits >= price and capacity, deducts credits, adds item, reduces stock. sellItem(inventoryItemId) adds 90% of basePrice as credits, removes item. Build app/bazaar/war-exchange/page.tsx with listing grid, Buy buttons, Sell tab with player inventory, and confirmation modal.

STEP 7

Wire mission queue execution and rewards  —  3 files • 1–2 sessions

Missions show Queue Mission buttons and timer labels (10s, 15s). But clicking Queue Mission does nothing persistent. There is no timer countdown, no completion callback, no reward distribution, and no result summary screen. The mission loop is designed but not connected.

Files to touch

| File | Change |
| --- | --- |
| features/missions/missionRunner.ts | Create: queueMission(missionId) starts countdown timer. onMissionComplete(missionId) distributes rewards (XP, mastery, credits, materials, condition cost). getMissionStatus() returns active/pending/complete state. |
| components/missions/MissionTimer.tsx | Live countdown component. Shows seconds remaining. On completion, triggers reward distribution and shows result summary inline. |
| components/missions/MissionResult.tsx | Result card: shows what was earned (+25 XP, +60 Credits, +4 Iron Ore) and what was spent (-8 Condition). Animate numbers. Show button to return to board or queue next. |

Validation test

Click Queue Mission on Scavenge the Outer Wastes → 10s countdown appears → timer completes → result card shows +25 XP, +60 Credits, -8 Condition → resources update in real time.

Cursor prompt

Wire mission execution. Create features/missions/missionRunner.ts: queueMission(id) sets mission status to active, starts a countdown (duration from missionData). onMissionComplete(id) reads reward array from missionData, applies each reward to playerState (addXP, addCredits, addResource, subtractCondition). Create MissionTimer.tsx: renders live countdown, calls onMissionComplete when timer hits 0. Create MissionResult.tsx: shows earned/spent summary with animated numbers and a Queue Next / Back to Board button.

STEP 8

Build New Game onboarding flow  —  3 files • 2 sessions

The NEW GAME button on the homepage says OPEN but leads nowhere meaningful. There is no name entry, no school selection ceremony, no Puppy state initialization. The Hour 0–3 experience (Survive as Puppy/Unmarked) has no entry point. A new player cannot start.

Files to touch

| File | Change |
| --- | --- |
| app/new-game/page.tsx | Multi-step onboarding flow: Step 1: Enter operative name. Step 2: Choose school lean (Bio/Mecha/Pure) with visual cards showing doctrine previews. Step 3: Choose career focus (Combat/Gathering/Crafting). Step 4: Confirmation + cinematic reveal. Creates fresh playerState with Puppy rank, starter resources (500 credits, 20 Iron Ore, 10 Bio Samples), condition 100%. |
| features/player/playerFactory.ts | createNewPlayer(name, school, career): returns clean playerState object with all defaults. Starter loadout: no weapons. First mission unlocked: Scavenge the Outer Wastes. |
| components/onboarding/SchoolSelector.tsx | Three visual cards for Bio/Mecha/Pure with school crest, doctrine quote, and stat preview. Click to select with animated highlight. |

Validation test

Click NEW GAME → enter name → select Bio → select Combat → confirmation screen → land on homepage with fresh Puppy state, 100% condition, starter resources.

Cursor prompt

Build New Game flow. Create app/new-game/page.tsx with 4-step wizard: (1) name input, (2) school selection with Bio/Mecha/Pure cards showing doctrine text, (3) career focus selection Combat/Gathering/Crafting, (4) confirmation with cinematic text. On confirm, call createNewPlayer from features/player/playerFactory.ts which returns a fresh playerState: rank Puppy, condition 100, credits 500, ironOre 20, bioSamples 10, mossRations 2, empty loadout. Redirect to /home. Create SchoolSelector.tsx with three clickable cards.

STEP 9

Wire crafting recipes in Crafting District  —  3 files • 1–2 sessions

The Crafting District is listed in the Black Market hub but has no functional recipes. The design artifact specifies Organic Crafting, Structural Crafting, Arcane Crafting, and Hybrid Crafting tabs. Moss Ration is the most urgent recipe (recovery path depends on it). At least 5 recipes should work.

Files to touch

| File | Change |
| --- | --- |
| features/crafting/recipeData.ts | Define 5+ recipes: Moss Ration (10 Bio Samples + 5 Iron Ore → 1 Moss Ration), Scrap Blade (15 Scrap Alloy + 3 Iron Ore → weapon), Bone Plating (20 Iron Ore + 10 Scrap Alloy → armor), Rune Sigil (3 Rune Dust + 1 Ember Core → rune component), Bio Serum (15 Bio Samples + 1 Ember Core → consumable). Each has category, materials, output, craft time, success chance. |
| features/crafting/craftActions.ts | craftItem(recipeId): checks player has required materials, deducts them, rolls success chance, adds output to inventory. Returns success/failure result with crafted item details. |
| app/bazaar/crafting-district/page.tsx | Crafting UI: recipe list grouped by category tab (Organic/Structural/Arcane). Each recipe shows materials required with current player counts, success chance, craft button. Disabled when materials insufficient. Result toast on craft. |

Validation test

Open Crafting District → see Moss Ration recipe → have 76 Bio Samples and 127 Iron Ore → click Craft → Moss Rations increases to 1 → Bio Samples drops to 66, Iron Ore to 122.

Cursor prompt

Wire crafting. Create features/crafting/recipeData.ts with 5 recipes: Moss Ration (10 bioSamples + 5 ironOre = 1 mossRation), Scrap Blade (15 scrapAlloy + 3 ironOre = weapon), Bone Plating (20 ironOre + 10 scrapAlloy = armor), Rune Sigil (3 runeDust + 1 emberCore = runeComponent), Bio Serum (15 bioSamples + 1 emberCore = consumable). Each has category, materials array, output, craftTime, successChance. Create craftActions.ts: craftItem(recipeId) checks materials, deducts, rolls success, adds output. Build app/bazaar/crafting-district/page.tsx with category tabs and recipe cards showing material costs with live player counts.

STEP 10

Build hunt encounter + result screen  —  4 files • 2–3 sessions

The Deployment panel on the homepage says READY with Void Expedition details. Missions can be queued. But there is no actual hunt/combat encounter screen where the player sees what happened. No creature, no fight resolution, no loot drop breakdown. The entire combat loop is missing its visual payoff.

Files to touch

| File | Change |
| --- | --- |
| app/hunt/page.tsx | Hunt encounter screen: shows zone name, creature encountered (from creature data), player stats vs creature stats. Auto-resolving combat with animated health bars. Outcome: Victory (loot), Defeat (condition loss), or Retreat. |
| features/combat/encounterEngine.ts | resolveEncounter(playerStats, creatureId): calculates outcome based on player condition, loadout bonuses, creature difficulty. Returns loot array, XP earned, condition cost, and narrative text. |
| features/combat/creatureData.ts | Define 5+ creatures: Rustfang (common, low danger), Hollowed Drone (uncommon), Spore Crawler (Bio-zone), Scrap Sentinel (Mecha-zone), Void Wisp (rare). Each has stats, loot table, zone, rarity. |
| components/hunt/HuntResult.tsx | Loot breakdown card: creature name, items dropped with rarity tags, XP earned, condition spent, materials gained. Victory animation or defeat warning. Return to Homepage button. |

Validation test

Deploy into Void → hunt screen loads with Rustfang encounter → combat resolves → Victory → result shows +15 XP, +3 Iron Ore, +1 Bio Samples, -5 Condition → return to homepage with updated resources.

Cursor prompt

Build hunt encounter. Create features/combat/creatureData.ts with 5 creatures: Rustfang (common, hp 30, attack 8, lootTable: ironOre/scrapAlloy), Hollowed Drone (uncommon, hp 50), Spore Crawler (bio-zone, drops bioSamples), Scrap Sentinel (mecha-zone, drops scrapAlloy/emberCore), Void Wisp (rare, drops runeDust). Create encounterEngine.ts: resolveEncounter(playerStats, creatureId) compares player attack+defense vs creature, factors condition and loadout bonuses, returns {outcome, loot[], xpEarned, conditionCost}. Build app/hunt/page.tsx showing creature name, animated hp bars, auto-resolve with 3s delay. Build HuntResult.tsx with loot breakdown, XP, condition cost, and Return button.

# AFTER STEP 10

When all 10 steps are complete, the game has a real playable loop:

- A new player creates a Puppy, picks Bio/Mecha/Pure, enters the world with starter resources

- They run a mission, see a timer, receive rewards, lose condition

- They deploy into a hunt, fight a Rustfang, see loot, return with materials

- They craft a Moss Ration to recover condition, or spend credits on an emergency ration

- They buy a weapon from the Black Market, equip it in their loadout

- They enter a harder mission with better gear, earn enough to try the Arena at 40%+ condition

- The game loop feeds itself: hunt → loot → craft/buy → equip → stronger hunts

A player can create a Puppy, enter the Black Market, hit their first event, suffer a consequence, and persist in the world. — First Milestone, Black Market Session

END OF FORGE LOG — 10 HARD STEPS TO PLAYABLE

IronE Slay3rs — Void Wars: Oblivion